HuddleCanvas

Collaborate · Decide · Deliver

PRODUCT SUMMARY · PROJECT STATUS · BACKLOG

Version 8 Research Build  |  25 August 2026

Current stage Validated product prototype / research build. The portable version demonstrates the interaction model and key workflows. Cloud identity, realtime collaboration, production AI, billing, PDF rendering/import, and enterprise controls remain hosted-product milestones.

Working-name note “HuddleCanvas” is a provisional product name selected to communicate collaborative visual work. Run formal trademark, domain and marketplace clearance before public launch.

Prepared for GETITECH product development and ChatGPT Project milestone tracking

01 · PRODUCT SUMMARY

# Executive product summary

HuddleCanvas is a visual collaboration workspace designed to help teams move from open-ended thinking to accountable execution. The product should feel easier to enter than feature-heavy whiteboards, stronger at facilitation than a blank canvas, and more action-oriented after the meeting ends.

Positioning A collaborative canvas where teams brainstorm, organize, vote, decide, assign and follow through — without losing the natural feel of an infinite whiteboard.

## Core workflow

| Idea | Cluster | Vote | Decide | Action | Owner | Done |
| --- | --- | --- | --- | --- | --- | --- |

## Primary users

Product, project, operations and strategy teams running collaborative planning and decision sessions.

Facilitators, consultants and transformation leaders who need workshops with voting, private ideation and structured follow-through.

Educators and trainers who want visual instruction, interactive checklists and AI-assisted quizzes.

Client-facing teams that need frictionless guest participation without requiring every visitor to create a paid account.

Enterprise teams that require secure workspaces, governance, SSO, auditability and optional Bring Your Own AI.

## Product principles

| Principle | Implication |
| --- | --- |
| Power underneath; simplicity on the surface | Keep the persistent toolbar small. Reveal advanced actions contextually after selection or through templates/AI. |
| Facilitation is a first-class workflow | Timer, voting, private brainstorm, reveal, presentation frames and facilitator controls are core — not add-ons. |
| Execution follows collaboration | Ideas should become decisions, actions, owners, due dates and reusable knowledge. |
| AI acts on the canvas | AI should organize selected objects, generate diagrams/quizzes, extract actions and produce follow-up artifacts — not just chat beside the board. |
| Trust over novelty | Autosave, recovery, export fidelity, privacy, accessibility and predictable controls are part of the product experience. |

02 · PROJECT STATUS

# Current project status

Overall status: PRODUCT PROTOTYPE / HOSTED FOUNDATION NEXT

The v8 portable build is now broad enough to validate workflows and visual direction. The next major step should be a production web architecture rather than adding unlimited features to the single-file prototype.

| Area | Current capability | Status |
| --- | --- | --- |
| Identity & workspace | GETITECH ownership mark, HuddleCanvas working identity, multi-board workspace, bulk board management, search | Implemented v8 |
| Canvas & ink | Pens, highlighter, eraser, shapes, backgrounds, screenshots/images, ink-over-objects | Implemented v8 |
| Object productivity | Lasso, multi-select, group/ungroup, basic scale/rotate, duplicate/delete, snapping, auto-arrange | Prototype v8 |
| Facilitation | Timer, voting, checklist, private brainstorm/reveal prototype, frames/presentation | Prototype v8 |
| Execution | Action cards with owner/due date, checklists, structured follow-through | Implemented v8 |
| Knowledge | Local search, named version checkpoints, comments prototype | Prototype v8 |
| AI | Local board summary/idea prompts; quiz cards from selected content; production model not connected | Prototype v8 |
| Export / import | PNG, PDF, editable .flowboard, image paste/drag/import; direct PDF-page rendering not yet available | Partial |
| Collaboration | Hosted concept for live cursors, guests, roles and presence; no realtime backend in portable build | Planned |
| Commercial platform | Authentication, subscriptions, entitlement service, admin, analytics, cloud storage | Planned |
| Desktop | Architecture recommendation only; no signed Windows/macOS packages yet | Planned |

## v8 quality gate

JavaScript syntax check passed for the extracted v8 script.

Static DOM validation found matching elements for literal getElementById references.

The research build clearly labels hosted-only features instead of pretending that realtime collaboration exists.

Full browser automation could not be completed in the build environment because automated browser navigation was blocked; manual Chrome/Edge regression testing remains required before release.

## Key product decisions already made

Web-first product is the canonical platform; desktop packages should reuse the same product/account model.

GETITECH remains the visible owner brand; customer workspace customization is useful, but full white-label should be restricted to enterprise/OEM contracts if offered.

White is the default canvas, with optional background flexibility per board.

Guests should be able to join workshops with low friction; owners and persistent collaborators should sign in.

Managed AI should be the default customer experience; BYO AI belongs in Business/Enterprise for governance and cost control.

03 · V8 INTERACTION GUIDE

# How the new v8 interactions work

| Feature | User behavior |
| --- | --- |
| Bulk board actions | Open Manage Boards, tick several boards, then use Duplicate selected or Delete selected. Select All is available for workspace cleanup. |
| Vote | Choose Vote, then click a card/object to add a visible vote count. Shift-click removes one. Facilitate > Reset votes clears the board. |
| Checklist | Choose Checklist, click the canvas, edit the checklist title/items, and tick items as work is completed. |
| Group / ungroup | Choose Select. Lasso several objects or Shift-click their drag handles. The contextual Selection bar exposes Group and Ungroup. |
| Resize / rotate | With multiple or single objects selected, use the contextual scale and rotate controls. This is a prototype transform model, not yet a full handles-based editor. |
| Shapes | Open Shapes to choose rectangle, rounded rectangle, ellipse, triangle, diamond, hexagon, star or arrow/connector. |
| Presentation | Create Frame objects and choose Present. The local presentation overlay navigates through frames. |
| AI quiz | Select relevant content, open HuddleCanvas AI, and choose Quiz from selected. The portable version creates editable local quiz cards; production AI will generate semantic questions, distractors, explanations and difficulty levels. |
| Custom background | Open canvas/background controls. Custom color live-previews and is committed on change/apply; white remains a one-click preset. |

Important UX rule Advanced functions such as Group, Comment, Auto-arrange, Rotate and Duplicate should stay contextual. Keeping them off the permanent toolbar protects the simple, professional feel of the canvas.

04 · DEPLOYMENT & COMMERCIAL MODEL

# Recommended deployment model

Recommendation Launch HuddleCanvas as a web-first SaaS under GETITECH Solutions, with downloadable Windows/macOS companions using the same account and subscription. Use GETITECH Academy as an education-specific channel or landing experience, not the main home for a general business collaboration product.

## Suggested web footprint

Primary app: canvas.getitechsolutions.com or a dedicated subdomain based on the final cleared product name.

Marketing + tracked downloads: getitechsolutions.com/[product] with analytics for download, activation and conversion events.

Education vertical: board.getitechacademy.com can route educators/learners into the same product with education templates and pricing.

Desktop: signed Windows and macOS packages using the same authentication, boards and entitlements as the web product.

## Pricing hypothesis — validate with customers

| Tier | Price target | Value hypothesis |
| --- | --- | --- |
| Free | $0 | 3–5 editable cloud boards; core ink/shapes/templates; PNG/PDF; limited version history; basic guest viewing; small AI trial. |
| Pro | $8–12/user/mo | Unlimited/private boards, cloud sync, deeper history, PDF import, frames/presentation, premium templates, monthly AI credits. |
| Team | $12–18/user/mo | Realtime multiplayer, guests, comments/@mentions, voting/private brainstorm, shared templates, admin controls, more AI. |
| Business / Enterprise | Custom | SSO/SCIM, audit, retention, advanced roles, data controls, integrations, BYO AI, higher limits, support/SLA. |
| Optional offline desktop | One-time hypothesis | A privacy/offline-focused license could be tested, but should not replace recurring SaaS because cloud/realtime/AI create ongoing cost. |

Competitive context checked 25 Aug 2026: Miro Free currently exposes 3 editable boards; Starter is $8/member/month annually and Business $20/member/month annually. Figma Professional lists $16/month for a full seat and $3/month for a Collab seat. These are benchmarks, not a reason to copy their packaging.

## AI monetization & BYO AI

Default experience: GETITECH-managed AI with included credits/usage limits so customers can use AI without understanding API keys or model providers.

Advanced/Enterprise: Bring Your Own AI (OpenAI, Azure OpenAI, Anthropic, Gemini or customer-hosted model) through a secure server-side credential vault.

Never store provider API keys in client HTML or browser localStorage.

Meter expensive AI actions separately from normal whiteboarding so the free canvas can remain useful without creating uncontrolled model cost.

AI value should be tied to actions: cluster notes, create quiz, generate diagram, extract decisions, build action cards, summarize files/meetings and prepare follow-ups.

05 · PRODUCTION ARCHITECTURE

# Production architecture recommendation

| Layer | Recommended direction |
| --- | --- |
| Experience layer | React + TypeScript web client, component design system, professional scene graph/canvas engine, desktop-responsive and stylus/touch modes. |
| Document model | Canonical object schema for strokes, shapes, text, media, frames, comments, votes, tasks and metadata. Separate view state from persistent board content. |
| Realtime | WebSockets plus a CRDT/shared-document approach (for example Yjs-style semantics) for conflict-free edits, cursor presence, selections and reconnect recovery. |
| Application API | Users, organizations, workspaces, boards, templates, roles, comments, versions, billing entitlements, exports and integrations. |
| Data | PostgreSQL for product metadata; object storage for images/PDFs/exports; cache/presence layer for realtime sessions and queues. |
| AI gateway | Server-side model router, secure credentials, usage quotas, selected-object context builder, tool/action permissions and audit trail. |
| Desktop | Package the web experience with Tauri or Electron; add auto-update, native file open/save, notifications and deep links. |
| Security | Encryption in transit/at rest, least-privilege roles, SSO/SAML/SCIM for enterprise, audit logs, retention, deletion/export and abuse/rate controls. |
| Observability | Product analytics, frontend error reporting, backend traces, collaboration health, export failures, AI cost/latency and conversion funnels. |

## Production-grade selection/canvas engine requirements

Lasso, Shift-select, click-through rules, nested groups, resize handles, rotation handles and selection bounding boxes.

Smart guides, grid snapping, equal spacing, alignment, distribution and collision-aware auto-layout.

Persistent connectors anchored to shape ports; connectors update as shapes move/resize.

Layer ordering, lock/unlock, hide/show, grouping hierarchy and clipboard serialization.

Viewport virtualization/culling so large boards remain smooth with thousands of objects.

High-DPI/stylus support, pointer-event normalization and low-latency ink rendering.

## Microsoft Whiteboard / document migration strategy

Near term: image import as an annotatable background (already available in the prototype).

Next: PDF page import/annotation using a real PDF rendering engine or server conversion pipeline.

Then: Microsoft Whiteboard HTML/export migration where available, followed by direct .whiteboard conversion only after format/API testing.

Do not promise perfect direct .whiteboard import until tested against representative customer files.

06 · MILESTONES

# Milestone roadmap

| Milestone | Release | Scope / outcome | Status | Exit signal |
| --- | --- | --- | --- | --- |
| M0 — Concept | v1–v3 | Portable whiteboard MVP, faster ink, branding, multi-board concept | Complete | Prototype demonstrated and retained in build history. |
| M1 — Product shell | v4–v6 | Research-led UI, PDF export, paste/images, templates, GETITECH identity, backgrounds, board management | Complete | Prototype demonstrated and retained in build history. |
| M2 — Facilitation & object productivity | v7–v8 | Voting, checklists, grouping/lasso, shape library, frames, search, checkpoints, AI quiz prototype | Current / prototype | User validation + QA; freeze v8 as research baseline. |
| M3 — Hosted Alpha | Next | Authentication, organizations/workspaces, cloud storage, realtime CRDT/presence, guest links, roles, recovery | Planned | Defined acceptance criteria and production engineering plan. |
| M4 — Pro Beta | After Alpha | PDF import, production AI, billing, comments/notifications, production selection/diagram engine, desktop beta | Planned | Defined acceptance criteria and production engineering plan. |
| M5 — Public Launch | Launch | Onboarding, analytics, pricing, support, security hardening, accessibility, cross-browser QA, app signing/updates | Planned | Defined acceptance criteria and production engineering plan. |
| M6 — Enterprise | Expansion | SSO/SCIM, audit/retention, BYO AI, data controls/residency options, advanced admin/integrations | Planned | Defined acceptance criteria and production engineering plan. |

## Recommended next sprint — M3 Hosted Foundation

Create production monorepo and move UI into React/TypeScript with component and state boundaries.

Define versioned board/object schema and migration strategy from prototype .flowboard files.

Implement account sign-in, organizations/workspaces, cloud board CRUD and autosave.

Add realtime shared document + presence with reconnect/recovery tests.

Implement guest-link permissions: Owner, Editor, Commenter, Viewer, Guest Session.

Add usage analytics, error reporting and basic product telemetry from day one.

Preserve the v8 visual interaction model as the acceptance reference while replacing prototype internals.

M3 definition of done Two users can co-edit a cloud board without data loss, see presence, recover after reconnect, invite a scoped guest, and reopen the board across devices. Chrome/Edge/Safari and autosave/recovery baselines pass.

07 · PRODUCT BACKLOG

# Prioritized backlog

Priority convention: P0 = required for hosted product viability; P1 = high-value adoption/differentiation; P2 = expansion. “Prototype” means visible in v8 but needs production-grade engineering.

| Priority | Epic | Feature | Status | Target |
| --- | --- | --- | --- | --- |
| P0 | Platform | React/TypeScript production application | Planned | M3 |
| P0 | Data model | Versioned scene graph/object schema + migrations | Planned | M3 |
| P0 | Identity | Auth, organizations, workspaces, roles | Planned | M3 |
| P0 | Cloud | Board/media storage + autosave/recovery | Planned | M3 |
| P0 | Realtime | CRDT/shared document + live presence | Planned | M3 |
| P0 | Sharing | Guest links + expiry/passcode/domain options | Planned | M3 |
| P0 | Canvas engine | Production lasso, resize/rotate handles, nested groups | Prototype | M4 |
| P0 | Diagramming | Smart connectors, snapping guides, alignment/distribution | Prototype | M4 |
| P0 | Documents | PDF page import + annotation | Planned | M4 |
| P0 | AI | Secure AI gateway + selected-object actions | Prototype | M4 |
| P0 | Billing | Subscriptions, credits and entitlements | Planned | M4 |
| P0 | Quality | Observability, error reporting, performance budgets | Planned | M3/M4 |
| P1 | Facilitation | Anonymous voting, private mode, reveal, facilitator follow | Prototype | M4 |
| P1 | Collaboration | Comments, @mentions, notifications | Prototype | M4 |
| P1 | Presentation | Frames, presenter mode, navigation/notes | Prototype | M4 |
| P1 | Knowledge | Version history, named checkpoints, workspace search | Prototype | M4 |
| P1 | Templates | Template studio + team publishing | Prototype | M4 |
| P1 | Migration | Microsoft Whiteboard migration assistant | Research | M5 |
| P1 | Desktop | Windows/macOS packages + auto-update | Planned | M4/M5 |
| P1 | Accessibility | WCAG-focused keyboard/screen reader/contrast QA | Planned | M5 |
| P1 | Integrations | Slack/Teams/Jira/Drive/OneDrive connectors | Planned | M5 |
| P2 | Structured visuals | Tables, timelines, mind maps, flowchart auto-layout | Planned | Post-launch |
| P2 | Technical diagrams | UML/BPMN/cloud shape libraries | Planned | Post-launch |
| P2 | Marketplace | Template/integration/plugin marketplace | Planned | Post-launch |
| P2 | Mobile | Native/tablet-optimized application | Planned | Post-launch |
| P2 | Analytics | Admin collaboration/workshop outcome analytics | Planned | Post-launch |

08 · QA, RISKS & OPERATING RHYTHM

# Quality strategy / definition of done

| QA dimension | Release expectation |
| --- | --- |
| Functional | Core create/edit/select/group/export/collaborate workflows pass regression tests; destructive actions have confirmation/recovery. |
| Cross-browser | Current Chrome, Edge, Safari and Firefox baseline; Windows/macOS coverage; responsive tablet checks. |
| Input | Mouse, trackpad, touch and stylus pointer behavior; pressure support where available; no tool trapping. |
| Performance | 60fps target for normal ink/selection; viewport culling for large boards; media memory limits; no unbounded history growth. |
| Reliability | Autosave, offline/reconnect, conflict recovery, undo/redo and version restore tested with failure injection. |
| Export/import | PDF/PNG/export fidelity; imported files preserve expected scale/orientation; unsupported elements fail clearly. |
| Accessibility | Keyboard routes, focus states, tool labels, contrast, screen-reader semantics for non-canvas UI and alternatives for pointer-only actions. |
| Security | Authorization enforced server-side; secrets never shipped to client; upload validation; abuse/rate limits; audit for sensitive admin/AI actions. |

## Key risks and decisions

| Risk | Why it matters | Mitigation / decision |
| --- | --- | --- |
| Naming / trademark | HuddleCanvas is provisional; complete legal/domain/app-store clearance before launch. | Owner decision before public branding |
| Prototype scope creep | Do not keep expanding the single-file research build indefinitely. | Freeze v8; shift investment to production foundation |
| Local storage | Portable builds can hit browser quota, especially with pasted images. | Cloud object storage in M3 |
| Realtime complexity | Presence and concurrent editing can fail subtly under reconnect/network partitions. | CRDT approach + deterministic recovery tests |
| AI cost/privacy | Unmetered AI can create cost spikes; customer content may be sensitive. | Credits/quotas, secure gateway, BYO AI enterprise |
| Microsoft import | Direct .whiteboard compatibility is uncertain without representative files/APIs. | Progressive migration paths; no unsupported promises |
| Canvas performance | Large object counts/media can degrade rendering and undo history. | Scene graph, culling, performance budgets |
| Desktop fragmentation | Separate codebases multiply QA cost. | Reuse canonical web code via desktop wrapper |

## Recommended project operating rhythm

Use this document as the stable project brief inside the ChatGPT Project; update Status, Decisions and Backlog at each milestone.

Run 2-week product/engineering sprints with a demo, QA regression, customer feedback summary and explicit backlog reprioritization.

Keep a short decision log for pricing, naming, architecture and data/AI policies so old assumptions do not quietly return.

Track product metrics from Hosted Alpha: activation, first-board completion, template use, invite/guest conversion, weekly active teams, export frequency, action completion and AI cost per active workspace.

## Success metrics to instrument

| Metric family | What to measure |
| --- | --- |
| Activation | User creates or imports a board and adds meaningful content within first session. |
| Collaboration | Share/invite rate, guest join success, concurrent sessions, comments/votes per active board. |
| Outcome | Percentage of facilitated boards producing decisions/actions; action completion/follow-up return rate. |
| Retention | Weekly active teams, boards revisited after 7/30 days, template reuse, cross-device usage. |
| Monetization | Free-to-Pro conversion, paid seat activation, guest-to-member conversion, churn, AI credit attach. |
| Quality | Crash/error-free sessions, autosave recovery success, collaboration desync rate, export success, P95 interaction latency. |

09 · REFERENCE CONTEXT

# Competitive reference snapshot

These references are directional benchmarks checked 25 August 2026. Product packaging changes frequently; re-check before pricing decisions.

Miro Pricing: https://miro.com/pricing/

Free: 3 editable boards; Starter $8/member/month annually; Business $20/member/month annually at time of check.

Figma Pricing: https://www.figma.com/pricing/

Professional: $16/month Full seat and $3/month Collab seat at time of check; FigJam collaboration is included in relevant seat types.

GETITECH Solutions: https://getitechsolutions.com/

Corporate owner/marketing site for product positioning, distribution and tracked desktop downloads.

## ChatGPT Project context — copy-forward summary

Product north star HuddleCanvas by GETITECH is a web-first visual collaboration product whose differentiation is moving teams from brainstorming to decisions and execution. Keep persistent UI simple; make facilitation, structured actions and canvas-native AI the product moat.

Current baseline: v8 portable research build.

Next milestone: M3 Hosted Alpha — accounts, cloud boards, realtime collaboration, guest links and recovery.

Do not fake hosted functionality in the portable app; label prototypes and dependencies clearly.

Working product name: HuddleCanvas, pending formal clearance.

Business direction: generous Free tier, recurring Pro/Team subscriptions, Business/Enterprise governance + BYO AI, shared web/desktop account model.

Primary distribution recommendation: GETITECH Solutions domain/subdomain; GETITECH Academy can be an education vertical.

END OF TRACKER